invoice

| FROM | INVOICE # | 24-006 |
| --- | --- | --- |
| TIMOTHY GUTSHALL | INVOICE DATE | 3/9/2024 |

BILL TO

NUTRIENT CONTROL SYSTEMS

130 Industrial Dr.

Chambersburg Pa. 17201

| DESCRIPTION: DICKENSON COLLEGE SEPARATION REF# | AMOUNT |
| --- | --- |
| HOURLY RATE ELECTRICAL $85.00 @ 4 Hr (2/21/24) | $340.00 |
| HOURLY RATE ELECTRICAL $85.00 @ 6 Hr (2/22/24) | $510.00 |
| HOURLY RATE ELECTRICAL $85.00 @ 4 Hr (2/26/24) | $340.40 |
| HOURLY RATE ELECTRICAL $85.00 @ 8 Hr (3/5/24) | $680.00 |
| HOURLY RATE ELECTRICAL $85.00 @ 8 Hr (3/6/24) | $680.00 |
| TOTAL LABOR | $2,550.00 |
| MILEAGE $0.65 PER MILE @ 250 mi. | $162.50 |
| TOTAL PARTS Parts will be invoiced through Kinetics Hydro Inc. |  |
| Trip on 2/21/24 w/ Tucker to hookup Tank #1 Screw Press, Pump and Mixer. Trip on 2/22/24 to complete (manual) start-up of above using Compression fittings etc… listed on KHI invoice, found problems with Screw Press wiring arrangement. Trip on 2/26/24 to start installation of Tank Level Sensor Brackets (Brackets only) and sort out Screw Press wiring. Trip on 3/5/24 w/ Tucker to complete installation of tank level Sensor Brackets (Brackets only) and start re-programming of PLC and Touch Panel to conform to the new (temporary) configuration. Trip 3/6/24 to complete installation of the Tank #1 Tank Level Sensor (sensor) and complete re-programming to Auto Run level. Tanks #2 and #3 still need Sensors installed. |  |
| TOTAL | $2,712.50 |
| Payment is due within 15 days |  |